

|  |
| --- |
| test  report |
| bringo mobile application |
|  |
| Madalina buruiana date: 19.04.2023 |

Table of Contents

Testing Scope 1

1.1. Test Environment 1

1.2. Testing Team 1

Test Results 2

1.3. Executed Test Cases 2

1.4. Exploratory testing 2

Defects 3

1.5. New defects 3

1.6. Validated bugs 4

1.7. Old bugs still open 4

Conclusions 5

Testing Scope

| Product/Feature | Testing Period | Tested Builds | Deployment Date |
| --- | --- | --- | --- |
| **Operator of personal shopping delivery platform designed to offer store products to the doorstep** | **2023.03.03 – 2023.04.06** | **3.0.0.46** | **04.19.2023** |
| Account functionality |  |  |  |
| Cart functionality |  |  |  |
| Orders functionality |  |  |  |
| Search functionality |  |  |  |
| My addresses |  |  |  |

Test Environment

| Test Environment | Software Details | Comments |
| --- | --- | --- |
| Production | OS: Android  Version 13 |  |
| Samsung A33 |  |
|  |  |  |

Testing Team

| Role | Name | Comments (e.g., test effort h) |
| --- | --- | --- |
| Junior Tester | Madalina Buruiana | 90 h |

Test Results

Smoke Test Cases

| Functionality | Total | Pass | Failed | Blocked | Not Run | Defects |
| --- | --- | --- | --- | --- | --- | --- |
| Account functionality | 3 | 2 | 1 | 0 | 0 | **49100** |
| Cart functionality | 8 | 7 | 1 | 0 | 0 | **49104** |  |
| Orders functionality | 3 | 2 | 1 | 0 | 0 | **49109** |  |
| Search functionality | 3 | 3 | 0 | 0 | 0 |  |  |
| My addresses | 2 | 2 | 0 | 0 | 0 |  |  |
| **Overall Results** | **19** | **16** | **3** | **0** | **0** | **3** |  |

Exploratory testing

| Functionality | Defects |
| --- | --- |
| Account functionality | [**49099**](http://bugs.scoalainformala.ro/view.php?id=6869), **49101, 49161** |
| Cart functionality | **49105, 49107** |
| Orders functionality |  |
| Search functionality |  |
| My addresses | **49138** |
| UI interface | **49217, 49219** |
| Connectivity | **49222, 49223, 49225** |
| Localization | **49140** |
|  |  |

Defects

New defects

| Defect ID | Defect summary | Severity |
| --- | --- | --- |
| **49167** | UI - inconsistent font type | **minor** |
| **49160** | Add billing data - Company name accepts only numeric values | **major** |
| **49218** | Add billing data - Bank name accepts numeric and special characters values | **normal** |
| [**49163**](http://bugs.scoalainformala.ro/view.php?id=6855) | Add billing data - City field accepts numeric and special characters values | **major** |
| **49220** | UI - mandatory fields are not marked in red or \* on Sign up page | **normal** |
| **49153** | Privacy policy - Incorrect hyperlink | **normal** |
| **49158** | Frequently asked questions - Incorrect e-mail address | **normal** |
| **49155** | Consumers protection - Web page is not available | **normal** |
| **49152** | Add to cart - Incorrect measurement unit | **minor** |
| **49143** | Terms and conditions - Missing translation | **normal** |
| **49145** | Privacy policy - Missing translation | **normal** |
| **49148** | My addresses - Missing translation | **normal** |

Validated bugs

No bugs were validated.

Old bugs still open

There are no old bugs still open.

Conclusions

Smoke Test Cases, for the main functionalities in a percent of 100% were executed, 84.12% passed and 15.78% failed. The failed test cases are related to the Account, Cart and Orders functionalities.

Exploratory testing was performed for important functionalities. 12 bugs were identified during exploratory testing, 6 of them are major, 4 normal and 2 minor.

Therefore, a total number of 28 new bugs were identified (Smoke and Exploratory testing), 10 identified as major severity, the other 13 as normal severity, and 5 as minor severity. No bugs were validated.

In addition to Smoke and Positive testing, testing types such as: Functional Testing, Exploratory, Localization, Negative, UI, Connectivity, were covered.

Most of the bugs were identified by Negative Testing.

Considering the number of high severity bugs identified, on all important functionalities, the fixing of at least the major severity bugs is recommended, although the application is already in production.